## Slide 1: Scrum-Agile vs Waterfall: Lessons Learned from SNHU Travel Project
Jason Morocho
CS 250 - Final Project
ChadaTech
October 2024

## Slide 2: Agile Roles in a Scrum Team
Scrum Master: Facilitates meetings, removes blockers, ensures progress.
Product Owner: Manages backlog, prioritizes user stories based on client needs.
Development Team: Implements user stories, works in sprints to deliver increments of the product.

## Slide 3: Phases of the Agile SDLC
Planning: Define user stories and backlog items.
Design & Development: Work on features in iterative sprints.
Testing: Continuous testing and feedback after each sprint.
Deployment & Review: Deploy increments and gather feedback.
Retrospective: Reflect on the sprint, identify improvements.

## Slide 4: Waterfall Model vs. Agile
Waterfall: Sequential stages (requirements, design, implementation, testing, deployment).
Agile: Iterative and flexible, continuous feedback, allows changes mid-project.
Example: Mobile UI change in SNHU Travel project - Agile allowed smooth adaptation, Waterfall would have caused delays.

## Slide 5: Choosing Between Waterfall and Agile
Factors to Consider:
Project Requirements: Fixed or evolving?
Client Involvement: Need for continuous feedback?
Team Flexibility: Is the team adaptive to change?
Conclusion: Agile is best when flexibility and client collaboration are essential.

## Slide 6: References
1. Beck, K. (2001). Manifesto for Agile Software Development.
2. Schwaber, K., & Sutherland, J. (2020). The Scrum Guide.
3. Cohn, M. (2010). Succeeding with Agile: Software Development Using Scrum.
4. Royce, W. W. (1970). Managing the Development of Large Software Systems (Waterfall Model).